## Slide 1: Managing Projects with GitHub
DIV
Katie O’Connor, iyo6@cdc.gov
August 9, 2018

## Slide 2: It is time to take the plunge and start using GitHub

## Slide 3: Project management, made simple
On GitHub, project managers and developers coordinate, track, and update their work in one place, so projects stay transparent and on schedule.
Notes: Why use GitHub?

## Slide 4: ICPI GitHub Repositories (aka ‘repo’)
A repository is a substantive project. It hosts all (or most) of the code, data, and documentation used for a particular task or project.
A repo is a “master folder”, everything associated with a specific project should be kept in a repo for the project
Repos can have folders within them, or be just separate files
Notes: 1st step, create a repository. Lets review the list of repositories we have so far.

## Slide 5: When should I create a repository?
Frequency
One time requests, eg subsetting a dataset. This should instead be stored in the related cluster's repo.
  ✅ Analysis that is ongoing or required quarterly/annually.
Usage
  Analysis done for self or agency that doesn't serve the broader ICPI.
  ✅ Scripts or tools that help other analysis or field members perform their tasks more efficiency.
  ✅ Development around an ICPI tool or analysis.
Complexity
  Code that is focused on relatively straight forward tasks such as simply subsetting a dataset.
  ✅ Multiple data sources and scripts requires to conduct analysis.
  ✅ R functions
Audience
  Self
  Trainings where the product is simply a presentation
  ✅ ICPI or field colleague

## Slide 6: ReadME file
You can add a README file to your repository to tell other people why your project is useful, what they can do with your proect, and how they can use it.
README file is often the first item a visitor will see when in your repo and should include:
  What the project does
  Why the project is useful
  How users can get started with the project
  Where users can get help with your project
  Who maintains and contributes to the project
Notes: Let us go to the DIV’s repo and look at their README file.

## Slide 7: Issues – most useful features are:
Built-in tagging system
Milestones
Multi assignments
Commenting
Task lists
Markdown format
Project boards
Notes: Some of GitHub Issues’ most useful features are:
Built-in tagging system: Allows you to organize and prioritize your workflow and to easily search through projects for relevant information.
Milestones: Perfect for associating issues with specific features or project phases, such as bugs that need to be fixed before a beta launch or tasks to be completed in October.
Multi assignments: Issues can be assigned to users in bulk, saving time and making you more efficient.
Commenting: Engineers and management teams can easily discuss progress and results at every step of the way using the inbuilt commenting system.
Task lists: Larger issues can be broken down into stages to discourage the creation of dozens of microscopic issues, keeping all of your work in the same place.
Markdown format: The ability to use markdown formatting will prove popular with your developers, and it can be used in most places around GitHub.
Project boards: These can be used to house issues, pull requests and notes, categorizing them as cards in columns of your choosing so you can look at larger projects as a whole.
High security: You can trust GitHub to keep your data safe, and it’s harder to breach than most other project management systems.

## Slide 8: Start with an issue
Create an issue to suggest a new idea or track a bug.
Have a specific title – not too vague, not too detailed
Don’t spare any attachments—issues support most image and file types.
Then organize and assign tasks to your team.
Tag issues with labels
Notes: Have participants open a repository like DAQ, view the Issues tab. Have them open a “New Issue” and talk about a creating a specific title. Review “leave a comment” box and then show them that you can attach a file. Go over assigning and labels.
NOTE-we will return to projects and milestones soon.

## Slide 9: How can Issues be used for project management?
Having someone assigned or tagging issues with labels allows you to quickly search on the issues tab.
Filter your issues by who is assigned helps find all issues you are responsible for.
Filter your issues by label to find and reference all issues that are part of your project.
The Issues dashboard list the open issues you’ve created
  You can update items that have gone stale
  Close items
  Keep track where you’ve been mentioned across all repositories – including those you’re not subscribed to
Notes: Return to the Issues tab and sort by assignee or label.

## Slide 10: Mentions, Assignees, and Notifications
Mentioning other people or teams in the issue will notify them if something changes.
Assign up to ten teammates to an issue or pull request to make sure work has an owner.
They can also stay in the loop by opting to receive notifications whenever someone posts a comment – in other words you are subscribing.
Notes: Let’s try a new Repo like the DIV repo. Let’s go to Issue #88 called Q3 Pano Testing Schedule. Lets look at Jess’ comment and how at the end she not only mentions people but also has an attachment. See how after that, Katya assigns people to this issue. Now lets go to the notifications box and determine what we want to do.

## Slide 11: Milestones and Checklists (aka task lists)
Add a milestone to track a project as part of a larger goal, like a quarterly to-do list or a big feature. Then watch your milestone’s overall progress.
Issue, comment, and pull request descriptions support checklists to coordinate and track parts of a project. Reorder tasks as your priorities change, and check them off as you complete each one.
Notes: Still in the DIV’s repo, lets find issue #78. You can add a milestone to an issue which is one of the options on the right. Checklists can also be added when you are leaving a comment in an issue, you can select the “checkbox” feature in the ribbon.

## Slide 12: See your work take shape with Projects
Projects help you organize and prioritize your work
Create customized workflows that suit your needs, for example:
  To Do
  Pending issues
  Completed issues
  Create notes within columns to serve as task reminders
Notes: Now lets go to the HEI dashboard repo and go to the Projects dashboard.

## Slide 13: Using GitHub for version control
Version control allows you to keep track of your work, helps you easily explore the changes you or others have made.
No longer need to do SOW_v1, SOW_v2, SOW_v100
  Multiple versions are cumbersome to directly compare different versions
  Not always easy to share among collaborators

## Slide 14: Commit, Pull, Push….oh my!
The GitHub workflow is commit-pull-push
  Commit – the changes you have made to the master file in your repo will be saved as the new version
  Pull – you want to make sure you are using the latest version that is stored online (GitHub) because other people could be working on them even if you haven’t
  Push – once you are up to date, you can push your changes and updated your local file and the master repo.
Notes: Alright, lets go to the DIVs <>code tab and look at their README file. Let’s look at Katya’s edit.

## Slide 15: What is Markdown and why do I need to know this?
Markdown is an easy-to-read, east-to-write syntax for formatting plain text.
If a document is in markdown, GitHub will track all of the changes, who made them, and when.
Notes: https://guides.github.com/features/mastering-markdown/#what

## Slide 16: GitHub Wikis
Wiki is a place in your repo to share long-form content about your project, for example:
  Meeting minutes
  Resources
  Membership names and roles
  Scope of Work
  Workplan
Different from a README file which is intended to quickly orient readers
Place to provide additional documentation

## Slide 17: Resources